Jesse John Dizon

Project Checkpoint 2

Features/Work Steps:

- Create initial scene

- Implement character and movement script

- Implement physics and collision in starting scene

- Implement enemy and enemy movement script

- Implement resources and resources gathering

- Implement health and attack scripts

- Implement animations

- Add into initial scene and create other scenes

- Create pause menu

- Create menu scene and exit script

Implemented Features/Steps:

- Creating an initial scene

  - I created an initial scene so that I can properly test the player movement, enemy movement, implement collisions and rigid bodies, physics movement.

- Implementing character and movement script

  - I implemented the character and movement script because the player would be the main focus for exploring the initial scenes and other scenes in the future.

- Implementing physics and collision in starting scene

  - The implementation of physics and collision in the starting screen allowed my character and enemy to stay on a ground instead of falling through, it provided them with a collision that will help in the future.

- Implementing an enemy and an enemy movement script

  - The implementation of the enemy allowed me to test the movement script for future enemies and future enemy scripts.

In the next four weeks:

Week 1:

I will try to create new assets for the initial scene and for other future scenes.

Week 2:

I will implement resources and resources gathering and implement health and attack scripts to help with resource gathering. I will also attempt to implement the respawn of resources and enemies.

Week 3:

I will attempt to implement animations, and add onto the initial scene which would be the starting village, and create other scenes.

Week 4:

I will create a pause menu that allows the access to the save, load, and exit menu. I will also create the starting menu for the game alongside the exit script.